**Requirement Doc for I-Parliament:**

**Website:**

1. User can see the Gallery (video clips) of previous sessions that is managed from Admin Panel.
2. User can see Information about next scheduled Session online.
3. Update on democracy clubs, members, students from Admin Panel.
4. Portal for thoughts on current affairs (by students, democracy clubs, members of parliament affiliated with I-parliament and us)
5. Constant update and check on all aspects.
6. Previous sessions bill and their importance after the session was over. Attached PDF and description/importance of the session.
7. Working/Proceedings of I-parliament.(Doubt)
8. Topic Discussions for debate. Any role can participate in it.
9. Shopping Cart
   1. Add/Edit and delete Products.
   2. Discounts Coupon Codes
   3. Show the Orders placed in the account for both user and Admin Panel.
   4. Payment Gateway web side.
10. User Login and Registration with below roles:
    1. Members of Parliament
    2. Club
    3. Students.
    4. Email Verification for active/Inactive.

**Application:**

1. Topic Discussions for debate. Any role can participate in it.
2. Sign up as members or as managers
3. Separate groups for managers
4. Portal for free to speak debates and inter/intra democracy club debates.
5. Clippings from previous session
6. Articles (by us or MP’s affiliated) to keep all users involved in between two sessions.
7. Memorabilia (Online shopping and only Online available items, more variety)
   1. Members can add/edit and delete in the Cart.
   2. They can apply Discount Coupon.
   3. Payment request should be sent to Web side.
8. Short Bio of all secretariat members and organizing committee along with designations.

For Android: 30 days.

For IOS: 30 days

For Web: 45 days with Web services, front-end and back-end.

Designing: 30 days (Including PSD's, HTML and App designs)

Testing: 15 days

Management: 15 days

CTO : 15 days

Total Days needed: 180 days

This is a rough estimation and the timeline may increase or decrease once we finalize the Deliverables, User Stories and mock ups.